## Slide 1: HNDIT23022 IT Project Management
www.hndit.com

## Slide 2: Module Data
Module Code - HNDIT23022
Module Title - IT Project Management
Credits - 02
Hours/Week - Lectures - 15
Lab/Tutorial - 30
GPA/NGPA - GPA
Module Type - Core compulsory
www.hndit.com

## Slide 3: Module Aims & objectives
To develop an appreciation of key, generic project management concepts and techniques as well as those techniques and approaches those are specific to the management of software projects.
www.hndit.com

## Slide 4: Learning Outcomes
At the end of the module the student will be able to:
Explain how a project can be broken down into stages and what each stage contributes to the project
Select appropriate techniques to use in different stages of a project
Justify the appropriateness of these techniques, and apply them to practical situations
Explain the limitations of the project approach in developing information/software systems
Explain the roles and responsibilities of a project manager
Identify relevant software tools for different project management activities
www.hndit.com

## Slide 5: Outline Syllabus
Introduction to project management and the profile of a software project
Project Integration Management
Scope Management
Time Management
Cost Management
Quality Management
Human Resource Management
Communications Management
Risk Management
Procurement Management
Roles and responsibilities of a project Manager
www.hndit.com

## Slide 6: Assessment and Weighting
Type | Activity | Weighting
Continuous Assessment | In-class discussions, group work, Assignments and tutorials | 50%
End of semester examination | Structured final examination paper | 50%
www.hndit.com

## Slide 7: Prescribed Text
Information Technology Project Management” Kathy Schwalbe, Fourth Edition, THOMSON Course Technology, (ISBN 81-315-0123-X)
Steve McConnell, Software Project Survival Guide, Microsoft Press, ISBN: 1572316217
Harold Kerzner, Project Management: A Systems Approach to Planning, Scheduling, and Controlling, Wiley; 8th edition, ISBN: 0471225770
www.hndit.com

## Slide 8: HNDIT23022 IT Project Management
Introduction to project management and the Profile of a software project
www.hndit.com

## Slide 9: What Is a Project?
A project is “a temporary endeavor undertaken to accomplish a unique product service or result”
Projects are temporary because they have a definite beginning and a definite end.
They are unique because the product or service they create is different in some distinguishing way from similar products or services.
www.hndit.com

## Slide 10: Project work
The following distinguishing characteristics of project work :
  Project is unique ,temporary endeavor.
  A project manager manages a specific project
  People and other resources are not assigned to project managers on an ongoing basis, except for project management support.
  A project manager is responsible for the approved objectives of a project – such as budget, schedule, and specifications.
www.hndit.com

## Slide 11: Functional work versus Project work
Project work and functional work differ in significant ways.
Functional work is routine, ongoing work.
The following are distinguishing characteristics of functional work:
  Ongoing ,routine work
  Managers mange the specific function and provide technical direction
  People and other resource are assigned to the functional department
  Functional departments are responsible for the approved objectives of the function.
www.hndit.com

## Slide 12: Comparison of project and functional work
 | Functional Work | Project Work
Type of work |  | 
Focus |  | 
Management Responsibility |  | 
Budgets |  | 
Responsiveness to customers and changing environments |  | 
Consistency and standards |  | 
Cross cultural relevance |  | 
Risk |  | 
Visibility |  | 
www.hndit.com

## Slide 13: Comparison of project and functional work
 | Functional Work | Project Work
Type of work | Repeated , ongoing | Unique , often involve changes
Focus | Operations, accomplishing effective work | Completing the project
Management Responsibility | Managing people | Managing work
Budgets | On-going operational | Project budgets to fund specific projects
Responsiveness to customers and changing environments | Less responsive. Longer response time | More responsive. Shorter response time
Consistency and standards | Industry standards | May have few standards because work is unique
Cross cultural relevance |  | 
Risk |  | 
Visibility |  | 
www.hndit.com

## Slide 14: Project Attributes
The following attributes help to define a project further :
Attributes of projects
  unique purpose
  temporary
  require resources, often from various areas
  should have a primary sponsor and/or customer
  involve uncertainty
www.hndit.com

## Slide 15: Example
Building a road is an example of a project. The process of building a road takes a finite amount of time, and produces a unique product.
Operations, on the other hand, are repetitive. Generating bills every month, and broadcasting news everyday are examples of operations.
Subprojects are components of a project that often contracted out.
www.hndit.com

## Slide 16: The Triple Constraint
Every project is constrained in different ways by its scope, time and cost goals.
These limitations are sometimes referred to in project management as the triple constraint :
  Scope goals: What is the project trying to accomplish?
  Time goals: How long should it take to complete? What is the project’s schedule.
  Cost goals: What should it cost to complete the project? What is the project’s budget?
It is the project manager’s duty to balance these three often competing goals
www.hndit.com

## Slide 17: The Triple Constraint of PM
Successful project management means meeting all three goals (scope, time, cost) –and satisfying the project’s sponsor.
www.hndit.com

## Slide 18: The Triple Constraint of PM , cont’
Although the triple constraints describes how the basic elements of a project –scope, time and cost – interrelate, other elements can also play significant roles.
Quality is often a key factor in projects.
Some people, in fact, refer to the ‘quadruple constraint’ of PM, including quality along with scope, time, and cost.
www.hndit.com

## Slide 19: What is Project Management?
Project management is “the application of knowledge, skills, tools, and techniques to project activities in order to meet project requirements”
(PMI*, Project Management Body of Knowledge (PMBOK® Guide), 2000, p. 6)
*The Project Management Institute (PMI) is an international professional society
www.hndit.com

## Slide 20: What is Project Management? ….
Project management is accomplished through the use of the processes such as:
  Project initiation
  Project planning
  Project execution
  Project monitoring and
  control
  Project closure
www.hndit.com

## Slide 21: Project initiation
Select of the best project given resource limits.
Recognizing the benefits of the project
Preparation of the documents to approve the project.
Assigning of project manager
What is PM?
www.hndit.com

## Slide 22: Project planning
Definition of the work requirements.
Definition of the quality and quality of work.
Definition of the resources needed
Scheduling the activities
Evaluation of the various risks
What is PM?
www.hndit.com

## Slide 23: Project execution
Negotiating for the project team members
Directing and managing the work
Working with the team members to help them improve
What is PM?
www.hndit.com

## Slide 24: Project Monitoring and control
Tracking progress
Comparing actual outcome to predicted outcome
Analyzing variances and impacts
Making adjustments
What is PM?
www.hndit.com

## Slide 25: Project closure
Verifying that all of the work has been accomplished
Contractual closure of the contract
Financial closure of the charge number
Administrative closure of the paperwork
What is PM?
www.hndit.com

## Slide 26: Project Management Framework
A framework for PM includes:
  the project stakeholders
  PM knowledge areas
  PM tools and techniques
www.hndit.com

## Slide 27: PM Framework , cont’
www.hndit.com

## Slide 28: Project Stakeholders
Stakeholders are the people involved in or affected by project activities
Stakeholders include
  the project sponsor and project team
  support staff
  customers
  users
  suppliers
  opponents to the project
PM Framework
www.hndit.com

## Slide 29: PM knowledge areas
PM knowledge areas describe the key competencies that project managers must develop:
  Scope
  Time
  Cost
  quality
  human resources
  Communication
  Risk
  procurement management
  project integration management
PM Framework
4 core knowledge areas lead to specific project objectives
affects and is affected by all of the other knowledge areas
4 facilitating knowledge areas are the means through which the project objectives are achieved
www.hndit.com

## Slide 30: Project Management Tools and Techniques
Project management tools and techniques assist project managers and their teams in various aspects of project management
Some specific ones include
  Project Charter, scope statement, and WBS (scope)
  Gantt charts, network diagrams, critical path analysis, critical chain scheduling (time)
  Cost estimates and earned value management (cost)
PM Framework
www.hndit.com

## Slide 31: Successful projects
Successful PM can be defined as having achieved the project objectives:
    Within time
    Within cost
    At the desired performance/technology level
    While utilizing the assigned resources effectively and efficiently
    Accepted by the customer
www.hndit.com

## Slide 32: Project Success Factors
Executive support
User involvement
Experienced project manager
Clear business objectives
Minimized scope
Standard s\w infrastructure
Firm basic requirements
Formal methodology
Reliable estimates
Other criteria such as small milestone, proper planning, competent staff, and ownership
www.hndit.com

## Slide 33: The Context of IT Projects
IT projects can be very diverse in terms of size, complexity, products produced, application area, and resource requirements
IT project team members often have diverse backgrounds and skill sets
IT projects use diverse technologies that change rapidly. Even within one technology area, people must be highly specialized
IT Projects
www.hndit.com

## Slide 34: Information Technology projects
IT projects involve using hardware, software, and/or networks to create a product, service or result.
Examples :
  A help desk or technical worker replaces laptops for a small department
  A small s/w development team adds a new feature to an internal software application.
  Many organizations upgrade hardware, software, and networks via projects
  Organizations develop new software or enhance existing systems to perform many business functions
IT Projects
www.hndit.com

## Slide 35: Special characteristics of an IT project
Invisibility: when physical artifacts such as bridge or road is being constructed the progress being made can actually be seen. With software progress is not immediately visible
Complexity: more complex then other engineering works
Conformity : software developers have to conform to the requirement of human clients.
Flexibility
IT Projects
www.hndit.com

## Slide 36: Importance of Software Project Management
Software projects have more frailer rate
Final project is invisible until it ends
Software Project use lot of effort, time , recourses & money
The need for Software projects keeps increasing
IT Projects
www.hndit.com

## Slide 37: Advantages of Using Formal PM
Better control of financial, physical, and human resources
Improved customer relations
Shorter development times
Lower costs
Higher quality and increased reliability
Higher profit margins
Improved productivity
Better internal coordination
Higher worker morale
www.hndit.com

## Slide 38: Obstacles to successful PM
The benefits cannot be achieved without overcoming obstacles such as:
  Project complexity
  Customer’s special requirements and scope changes
  Organizational restructuring
  Project risks
  Changes in technology
  Forward planning and pricing
www.hndit.com

## Slide 39
Questions………..
www.hndit.com

## Slide 40: Discussion
What is a project, and what are its main attributes?
What is the triple constraint?
What is project management?
Briefly describe the PM framework, providing examples of stakeholders, knowledge areas, tools and techniques and project success factors.
Briefly describe the special characteristics of IT projects.
How IT projects differ from other projects.
www.hndit.com

## Slide 41: Exercise
Find any example of a real project with a real project manager. Feel free to use projects in the media or project of your work, if applicable. Write one page paper describing the project in terms of its scope, time and cost goals. Discuss what went right and wrong on the project and the role of the project manager and sponsor. Also describe if the project was success or not and why. Include at least one reference and cite it on the last page. Maximum number of pages of the report is five
www.hndit.com